# User Acceptance Testing (UAT) Template

Date: 2026-02-20

Team ID: LTVIP2026TMIDS82947

Project Name: ShopSmart

Maximum Marks: 10

# Project Overview:

Project Name: ShopSmart

Project Description: ShopSmart is an e-commerce application that allows users to search for products, add them to a cart, and proceed to payment. The application includes a payment gateway and cart management system.

Project Version: 1.0

Testing Period

- Start Date: 16 December 2025

- End Date: 20 February 2026

# Testing Scope:

Features and Functionalities to be Tested:

- Product Search

- Add to Cart

- Cart Management

- Payment Integration

User Stories or Requirements to be Tested:

- As a user, I want to search for products

- As a user, I want to add products to my cart

- As a user, I want to manage my cart (update/delete items)

- As a user, I want to proceed to payment and confirm my order

# Testing Environment:

URL/Location: https://shopsmart.app

Credentials (if required): testuser / password123

# Test Cases:

Test Case ID; Test Scenario; Test Steps; Expected Result; Actual Result; Status. TC-001; Verify product search; 1. Navigate to search bar2. Enter product name3. Click search; Product results displayed; Product results displayed; Pass. TC-002; Add product to cart; 1. Select a product2. Click 'Add to Cart'3. View cart; Product is added to cart; Product is added to cart; Pass. TC-003; Cart update & remove item; 1. Add product2. Remove product3. Check cart total; Cart updates correctly; Cart not updating; Fail. TC-004; Payment process flow; 1. Add items2. Proceed to checkout3. Complete payment; Payment confirmation page; Payment confirmation page; Pass.

# Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |  |
| --- | --- | --- | --- | --- | --- | --- |
| BG-001 | Cart not updating after removing product | 1. Add product to cart 2. Remove product 3. Check cart | Medium | Open | Needs immediate fix |  |