Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS82947 |
| Project Name | ShopSmart |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Product Listing & Search | USN-1 | As a user, I can search for products from the product database. | 3 | High | Likhitha Setty |
| Sprint-1 | Cart Functionality | USN-2 | As a user, I can add/remove products from the cart. | 3 | High | Sandu Raghuram Manikanta |
| Sprint-1 | Product Detail View | USN-3 | As a user, I can view detailed information of a selected product. | 2 | Medium | Vadlamudi Tharun |
| Sprint-1 | Backend API Setup | USN-4 | As a backend dev, I can set up APIs for fetching and storing product details. | 2 | High | Paidimala Lokesh |
| Sprint-2 | Payment Integration | USN-5 | As a user, I can complete the payment through Razorpay/UPI integration. | 5 | High | Likhitha Setty |
| Sprint-2 | User Authentication | USN-6 | As a user, I can register/login and have my cart saved across sessions. | 3 | High | Sandu Raghuram Manikanta |
| Sprint-2 | Dashboard UI | USN-7 | As a frontend dev, I can create a user dashboard to manage orders. | 4 | Medium | Vadlamudi Tharun |
| Sprint-2 | Deployment | USN-8 | As a dev, I can deploy the application using Vercel or Netlify. | 4 | High | Paidimala Lokesh |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 16 December 2025 | 21 December 2025 | 10 | 21 December 2025 |
| Sprint-2 | 16 | 5 Days | 22 December 2025 | 27 December 2025 | 16 | 27 December 2025 |

Velocity Calculation

- Total Story Points = 10 (Sprint 1) + 16 (Sprint 2) = 26

- Number of Sprints = 2

- Velocity = 26 / 2 = 13 story points per sprint

Burndown Chart Summary

- Start of Sprint 1: 10 story points

- End of Sprint 1: 0 (all completed)

- Start of Sprint 2: 16 story points

- End of Sprint 2: 0 (all completed)